# Data Engineering Capstone Project – Project Plan & Task Document

## Project Title.

• Retail Sales Data Engineering Pipeline

## Project Overview

• Build an end-to-end Data Engineering pipeline using SQL, SSIS, and Python.

• Pipeline extracts raw files, transforms them, loads DW tables, and automates refresh.

## Objectives

• Create staging, dimension, and fact tables.

• Develop SSIS ETL packages for extraction and cleansing.

• Implement Python automation scripts.

• Schedule SQL Agent Jobs for automated runs.

• Deliver documentation and final presentation.

## Project Deliverables

• Data Model (ERD).

• SQL DDL scripts for all tables.

• SSIS ETL packages.

• Python automation script.

• SQL Agent job schedule.

• Test plan + Test cases.

• Final project report.

## Task Breakdown (Week-by-Week)

• Week 1: Set up tools, folders, Git repository.

• Week 2: Design ERD + fact/dimension model.

• Week 3: Create SQL tables + staging layer.

• Week 4: Build SSIS extraction packages.

• Week 5: Add transformations, lookups, cleansing.

• Week 6: Build dimension load packages.

• Week 7: Build fact load packages.

• Week 8: Add error handling + logging.

• Week 9: Create Python automation script.

• Week 10: Create SQL Agent job for scheduling.

• Week 11: Validate with test cases.

• Week 12: Final documentation + presentation.

## Detailed Tasks

• Create project folder structure.

• Define business rules for data validation.

• Implement CSV and SQL data extraction.

• Create SSIS Data Flow tasks for transformations.

• Develop Python script to trigger daily ETL.

• Monitor logs and implement retry logic.

• Perform unit testing + performance testing.

• Prepare final documentation.